# Communication Technologies Advisory Group

# August 4, 2016

# **Welcome**

## CATV -

**MDFs**

* CMDF - Add’l HVAC redundancy - design in progress

**Infrastructure Records**

* Outside plant fiber inventory - on hold
* Wireless maps development in progress (190/201 buildings loaded)
* Classroom wireless - maps to be updated/changed to reflect new ratio of 1:40 instead of 1:25
* New PLA ground interface - Sept
* 256 buildings (41,100 outlets) in PLA ground.

**Building Infrastructure Projects**

* CFL, Syme, Bragaw, Delta Gamma - substantially complete
* Daniels, MRC, Reynolds under construction
* Winston/Caldwell/Tompkins, Gardner/Bostian/Phytotron, CVM Main in design

**UPS -** Next round starts in fall.

**Campus Backbone**

* Centrex Replacement NMDF (under construction), SMDF (design)
* Backbone IOS maintenance will be required this Summer date TBD
* New alternate fiber route Main Campus to CVM (144 strands)

**Data Center**

* DC maintenance September 17-18
* New Primary Data Center - power calculations in progress
* Asking CITD for assistance in determining future needs

**Access Layer**

* [Building upgrades](https://docs.google.com/spreadsheets/d/1ujixXQNwc8CqxNrdQX4X-NGJl8yM--j5WP_xMsDgzrY/edit#gid=1140656333) - full CALA - appr. $2.5M planned for FY16/17
* Access layer IOS upgrades delayed
* Current projects - Student Health, Park Shops
* Installation of ASR 920 routers to start over the Summer in routed buildings: Talley, Campus Police, Talley Student Center, OSCAR Lab

**Bluelights -** Metrics Update

**Cellular/mobile** – Verizon/Spidercloud pilot - Williams, Scott, Riddick - shooting for go-live start of Sept, campus-wide agreement in the works

**IT Strategic Planning**

**Budget**

* Primary focus for 16/17 will be upgrades to aging access layer
* 10% increase each of the next 2 years to close the gap

**Unified Communications**

* UNCG and App State Updates
* MySoft Replacement -- PCR360
	+ Training complete
	+ Transition end of August
* Lifecycle upgrade to VM complete
* Planning upgrade to CUCM 10.5

##  Wireless

* Talley phase 2 (construction), Hillsborough Bldg. test bed (on hold)
* Residence Hall full wireless – phase 1 complete
* EDUROAM (secure SSID )
	+ Goal is to eventually transition as many stakeholders as possible to use this SSID
		- 1772 eduroam users in July
	+ Need to “beef up” documentation - particularly around trouble-shooting

###  Parking Lot Items

* Routing licenses at the BDF level – when and how much should occupants pay? Interim solution is 50/50 when “desired”, ComTech funds when required
* “virtual data center” – what is it and who pays
* Funding for server rooms, higher capacity (10Gbs ports), etc.

##  Upcoming Meeting Dates

* Next CTAG Meeting – 9/1 9:30, AFTC 106