#  Communication Technologies Advisory Group

Agenda

# June 7, 2018

# **Present:**

# **Welcome**

**Staffing Update**

* NOC Manager position (reporting to Kristina) setting up phone interviews
* Alan’s retirement gathering - June 28th 3:45-5:30, Arboretum

## CATV

* Repair work in five residence halls this summer - mostly complete
* Working on new contract with Spectrum

**MDFs**

* Security system upgrades in progress (with SAT)

**Infrastructure Records**

* Classroom maps being reworked
* Fiber inventory in progress - cables only (26% complete)

**Building Infrastructure Projects**

* In construction: CVM Main, Nelson, Schaub, Lang & Comp Labs Kamphoefner, Delta Zeta, Sigma Phi Epsilon, Avent Ferry D
In design: Brooks, Dabney, CMAST

**Campus Network**

* Centrex Replacement NMDF, SMDF zones (construction)-
* I-440 Widening project-bids will be awarded in August
* Backbone updates - Investigating requirements and implementation standards
* New alternate fiber route Main Campus to CVM
* Firewall Service Module migration continues.
	+ Peele - Complete
	+ Avent Ferry/Hillsborough - one OIT context
	+ ITECS - moving 6/7
	+ EB3
* VPN decision made - **Decided on Cisco**, have quote, looking at professional services
	+ Testing going on now internally
	+ Will allow for 2-factor for VPN
		- Will begin evaluation immediately after go-live
		- Integrate with DUO

**NIST**

* Demo of the Secure University Research Environment (SURE) will be presented at May (delayed from April) CITD as a result of CTAG suggestion

**Data Center**

* DC1 Decommissioning
	+ Continuing to gather inventory
	+ Order complete for MCNC fiber to provide a 100Gbs connection to DIT’s EDC
	+ Evaluating options for resilient connectivity
	+ Targeting June 1, 2018 for first equipment installation in EDC (DIT’s Eastern Data Center) (hoping something this month)
	+ Target date for completion December 22, 2019-
* DC2 - study completed for new electrical/mechanical systems-
* Interior Layer 1 (fiber) upgrade for DC2 and COLO - RFP at Purchasing
* Updating DC Guidelines and Procedures
* Working with UA to make decision about Poe’s future as MDF

**Access Layer**

* Big Layer Two (BLT) project - 44 of 47 academic buildings designed (93%)
* Vlan 60 (wired NOMAD) - decommissioned.
* Working on PCI vulnerabilities for NTP and updating network diagrams

**Cellular/mobile**

* Indoor - Spidercloud - design in progress on [next 9 buildings](https://docs.google.com/spreadsheets/d/1daic4iHUd2thrJUQWXu4qh0ho9mE9GhokGRHsOnD30k/edit?usp=sharing)

**IT Strategic Planning**

* Interim Report coming soon (\*think\* we’ll have the final draft this week)-Is posted online
* Initial Evergreen service planning engagement wrapped up this week
* Stan North Martin is leading mechanics phase of IT governance initiative

**Budget**

* Added DC2 needs to the campus IPL (integrated priority list)

**Unified Communications**

* Partner Updates: UNCG, App State, NC A&T, Pembroke-
* Conference Now

**Systems & Development**

* Staffing
	+ Network Tools Developer - <https://jobs.ncsu.edu/postings/100952>
* Tools Updates
	+ Nucleus replacement - up/down, threshold-Move forward when NOC manager is in place
	+ AKiPS -- thresholds and alerts
* Development
	+ Integrating network device discovery with S&C

##  Wireless

* Have paid for professional services to help upgrade controllers to 8.x code - Still working through issues - no implementation date set yet
* New controllers for 8.x code have been installed
* Classroom wireless
	+ [Classroom Coverage](https://docs.google.com/spreadsheets/d/1EM_YfPCHXV7BNHRdlUaj0_x6E75tMZblSppfhlmfJgQ/edit#gid=2136708155) - current list
	+ 86 out of 237 110-classrooms remain - most will be done this summer
* Beacon focus group met on 2/27/18
	+ Agreed to meet again in the fall
* EDUROAM (secure SSID)
	+ Released SecureW2 to OIT as next text group, most issues are with High Sierra.
	+ Working on SecureW2 documentation, collaborating with Walk-in Center and Help Desk - not planning to highlight as preferred method at NSO
	+ Goal is to eventually transition as many stakeholders as possible to use this SSID
		- Eduroam use - see monthly metrics link below
* Now tracking wireless metrics as part of overall [monthly metrics](https://oit.ncsu.edu/campus-it/campus-data-network/communication-technologies-metrics/)

### HCI

### ScaleIO will be platform

### “one-off” VMs (only instance is in DC1) will be first workloads to shift to this hardware

* Plan is to run at least Hyper V in addition to VMWare

**Storage Infrastructure**

* AFS backups are working again
* Changing from Netbackup to Data Protection Suite (Dell/EMC product), shifts backup traffic to Ethernet from Fiber Channel

###  Parking Lot Items

* Routing licenses at the BDF level – when and how much should occupants pay? Interim solution is 50/50 when “desired”, ComTech funds when required
* “virtual data center” – 4/5/18 - still some need for “flat” networks (even outside the data center)

##  Upcoming Meeting Dates

* Next CTAG Meeting – July 12, 2018 - 9:30, AFTC 106